# Missing Fiscal Year — Developer Implementation Guide

Project: NMSFM Fire Grant Web Application
Plan version: 3.0 (UI prefill walk-back)
Status: Implemented for test – not in GitHub – local testing
Full spec: fiscal-year-baseline-copy-implementation-plan.md (same folder)

## 1. Summary for your coworker

We have no FY2026 application data in the database. Departments will start FY2027 applications using FY2025 as the source of prior information.

The fix (v3.0): Keep the workflow the app already uses — when a user opens a section, the form prefills from a prior year — but change which prior year is used. Instead of “always FY minus 1” or “newest application even if empty,” walk backward until we find the nearest prior fiscal year that actually has data for that section (FY2025 when FY2026 is missing or empty).

We are NOT copying rows into the database when the application is created. The user still must Save each section (same as today). Estimated effort: 1–2 days.

## 2. The problem in one example

| Situation | Today (buggy) | After fix (v3.0) |
| --- | --- | --- |
| New FY2027 app; FY2026 missing; FY2025 has saved apparatus + firefighter counts | Apparatus may show FY2025 in UI; General Information does not (only looks at FY2026) | Both (and 4 other sections) prefill from FY2025 when opened |
| Empty FY2026 application shell exists | Apparatus may show nothing (picks empty FY2026 first) | Walk-back skips empty FY2026 → uses FY2025 |

## 3. What Logan decided NOT to do (v2.0 — superseded)

An earlier plan copied all application sections into the database on CreateNewApplication. We chose v3.0 instead because it:

- Matches how the app already behaves (prefill on page open)

- Touches fewer files (~1–2 days vs 3–4 days)

- Does not require new DB write logic for 13 tables

Do not implement v2.0 (no copy orchestrator in CreateNewApplication) unless product explicitly revisits that decision.

## 4. Sections in scope (6 areas only)

Only sections that already prefill from a prior year get the walk-back fix:

| # | Sidebar menu | Code-behind | Service method (today) |
| --- | --- | --- | --- |
| 1 | General Information | GeneralInformation.aspx.cs | Inline FiscalYear - 1 in LoadDepartment |
| 2 | Apparatus | Apparatus.aspx.cs | GetPriorFGApplicationApparatusAsync |
| 3 | Community Information | CommunityInfo.aspx.cs | GetFGApplicationPriorYearCommunityInfoAsync |
| 4 | Water Availability | WaterAvailability.aspx.cs | GetFGApplicationPriorYearWaterAvailabilityAsync |
| 5 | Communication Equipment | CommunicationEquipment.aspx.cs | GetFGApplicationPriorYearCommunicationAsync |
| 6 | Hazards/Threats | HazardsThreats.aspx.cs | GetFGApplicationPriorYearHazardsThreatsAsync |

Out of scope: Budget, Response History, Training, PPE, Equipment Needs, Funding Justification, Project Budget — no prefill today; leave unchanged. Also: documents, signatures, review, scores.

## 5. Implementation — what to build

### 5.1 One shared helper (core of the fix)

File: NMSFM.Services/FireGrant/FGApplicationService.cs

private async Task<FGApplications> FindNearestPriorApplicationWithDataAsync(
  Guid addressId,
  short currentFiscalYear,
  Guid currentApplicationId,
  Func<Guid, Task<bool>> sectionHasDataAsync)

Algorithm:

- Query FGApplications for this addressId, FiscalYear < currentFiscalYear, order by FiscalYear DESC.

- For each candidate, call sectionHasDataAsync(applicationId).

- Return the first app with data; else null.

Section predicates (what “has data” means):

| Section | Predicate |
| --- | --- |
| General Info | FG_App_GeneralInfo row exists |
| Apparatus | Any FG_App_ApparatusEquipment OR FG_App_Apparatus row |
| Community | FG_App_CommunityInfo row exists |
| Water | FG_App_WaterAvailability row exists |
| Communication | FG_App_Communication row exists |
| Hazards | FG_App_HazardsThreats row exists |

### 5.2 Refactor five existing methods

Each currently does apps[0] after OrderByDescending(FiscalYear). Replace with the shared helper + section predicate, then load the same DTOs as today. No new DB writes.

### 5.3 Fix General Information page

File: NMSFMFireGrantWF/Application/GeneralInformation.aspx.cs

Replace in LoadDepartment:

int fYear = Convert.ToInt16(Session["FiscalYear"].ToString()) - 1;
lastYearApp = fgAppService.GetFGApplication(addId, sYear);

With a service call that uses the same walk-back (e.g. GetNearestPriorApplicationGeneralInfoAsync). Keep the same partial field prefill (chief, phone, firefighter counts) — do not expand scope.

### 5.4 Do NOT change

- CreateNewApplication — shell only

- Instructions.aspx.cs

- Budget / Training / PPE / etc. pages

## 6. Visual Studio workflow

- Open solution: NMSFMFireGrantWF.sln under NMSFM_FGF_CVE/NMSFMFireGrantWF/

- Primary projects: NMSFM.Services (service layer), NMSFMFireGrantWF (web UI)

- Start here: FGApplicationService.cs — search for GetPriorFGApplicationApparatusAsync (added Dec 2023)

- Build: Rebuild solution; fix compile errors before testing

- Run: IIS Express / local IIS; test DB with department that has FY2025 data and no FY2026

- Test path: User Home → department → FY2027 → Instructions Accept → General Information and Apparatus

## 7. Testing checklist

- FY2025 app has saved General Info + Apparatus (ideally Community, Water, Comm, Hazards too)

- FY2026 missing OR empty shell — no section data

- Create FY2027 application via Instructions → Accept

- Open General Information — FY2025 chief / firefighter fields appear

- Open Apparatus — FY2025 equipment grid appears

- Before Save: SQL count on FY2027 ApplicationId = 0 rows in prefilled tables

- Save Apparatus — SQL count > 0 for FY2027

- Budget / Training still empty (unchanged)

Sample SQL:

SELECT FiscalYear, ApplicationId FROM FGApplications
WHERE AddressId = @DeptId AND FiscalYear < 2027
ORDER BY FiscalYear DESC;

SELECT COUNT(*) FROM FG_App_ApparatusEquipment
WHERE ApplicationId = @FY2027ApplicationId;

## 8. Using AI effectively (Cursor / Copilot)

Good prompts for this task:

- “In FGApplicationService, refactor GetPriorFGApplicationApparatusAsync to walk back to the nearest prior FY where FG_App_ApparatusEquipment has rows, using a shared helper.”

- “Replace FiscalYear minus 1 in GeneralInformation LoadDepartment with the same walk-back pattern as apparatus.”

- “Do not modify CreateNewApplication; UI prefill only.”

Verify AI output against this doc:

- Must use walk-back, not hard-coded 2025

- Must not add DB insert on application create

- Must not add prefill to Budget/Training/PPE unless explicitly requested

- Match existing code style: 2-space indent, semicolons, existing logging patterns

Reference for AI: @-mention fiscal-year-baseline-copy-implementation-plan.md and the five GetPrior* methods.

## 9. User-facing behavior (after deploy)

- Department accepts Instructions → FY2027 application shell created (unchanged).

- User opens a section → if FY2027 has no saved data, form shows FY2025 values (when FY2026 empty/missing).

- User reviews, edits, clicks Save (or navigates via sidebar, which triggers SaveForm on current page).

- Data is stored under FY2027 ApplicationId.

Optional UX: show “Information loaded from prior fiscal year (FY2025). Please verify data is current.”

## 10. Implementation checklist (developer)

- Add FindNearestPriorApplicationWithDataAsync

- Refactor GetPriorFGApplicationApparatusAsync

- Refactor four GetFGApplicationPriorYear*Async methods

- Fix GeneralInformation.aspx.cs LoadDepartment

- Rebuild; manual test six sections

- Confirm no DB rows until Save

## 11. Questions / escalation

If product asks to prefill Budget/Training or copy everything on create, that is a scope change (back toward v2.0). Discuss before implementing.

Background conversation export: docs/Fire-Grant-FY-Rollover-Conversation.docx

Handoff document — Plan v3.0 — June 2026